## Slide 1
GANTT tables start from March 2012
WP1 meetings should be attended by at least one participant/beneficiary who is
delegated and will report to his colleagues after the meeting
 All groups affiliated to WP1 tasks are represent
WP1 meetings proposed every 2 months from now, Friday at 10 UTC OK ?
 Decided monthly meetings, Friday OK 10:00, UTC OK
M. Punturo will assist us to use a web work-area dedicated to WP1
Basics
WP1:13-04-2012
majorana
EUROPEAN SEVENTH FRAMEWORK PROGRAMME
Marie Curie Actions
ELiTES:
ET-LCGT Interferometric Telescopes Exchange of Scientists
Work-Package1: cryogenics and suspensions

## Slide 2
Today
WP1 structure: Task checks & amendments
WP3 will host another task dedicated to underground infrastructure/tunnel building
Activity schedule : Check GANTT WP1 exchanges for the period March2012-March2013
roughly OK but It is being further checked.
Participants check/amendments
Mailing list:
yamak@icrr.u-tokyo.ac.jp, ettore.majorana@roma1.infn.it, tseki@icrr.u-tokyo.ac.jp,
suzukit@post.kek.jp, ryu.takahashi@nao.ac.jp, uchiyama@icrr.u-tokyo.ac.jp,
andrea.conte@roma1.infn.it, marzia.colombini@roma1.infn.it,
luca.naticchioni@roma1.infn.it, paola.puppo@roma1.infn.it,
piero.rapagnani@roma1.infn.it, ehennes@nikhef.nl, alberto@nikhef.nl,
martind@nikhef.nl, henkjan@nikhef.nl, mbeker@nikhef.nl, mblom@nikhef.nl,
jo@nikhef.nl, peter.murray@glasgow.ac.uk, sheila.rowan@glasgow.ac.uk,
ronny.nawrodt@uni-jena.de, julius.komma@uni-jena.de, gerd.hofmann@uni-jena.de,
paul.seidel@uni-jena.de, stuart.reid.2@glasgow.ac.uk, pinto@sa.infn.it,
michele.punturo@pg.infn.it
Missing: C.Tokoku, K.Agatsuma, D.Chen, K.Shibata, T.Ushiba, L. Glielmo, F. Vasca,
L. Iannelli, R. P. Croce
M. Punturo will prepare a dedicated web workarea where WP lists will be available

## Slide 3
WP1 structure
Task 1.1: Seismic attenuation for underground interferometers
document; month 24; Nikhef, UniSannio, ICRR-UT MARCH 2014
Activities of this task already started are promising in view of the milestone.
Task 1.2: Payload design, interface with seismic attenuator
document; month 48; Physics–unirm1, ICRR-UT MARCH 2016
Activities of this task started already but they have to be re-aligned.
Task 1.3: Auxiliary attenuation systems for thermal links
 document; month 36; Physics–unirm1, ICRR-UT SEPT 2015
Task 1.4: Actuators, sensors and mirror control at room and low temperature
document; month 48; Physics–unirm1, ICRR-UT MARCH 2016
Activities related to this task are progressing in Japan will be reported in May, in order to focus and coordinate KAGRA/ET common efforts.